|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Assignee Name** | **Email** | **Task** | **Duration (Hours)** | **Dependency** | **Due Date** | **Note** |
| Nicholas Economou | neconomou1@student.gsu.edu | Editing the video and working on task B | 3 hours | Video clips/SD card | 9/26/18 | Must be ready 24 hours before the due date |
| Paige Park  (Coordinator) | ppark11@student.gsu.edu | Creating Github account/  Posting | 3 hours | Written Report/Code | 10/4/18 | Must be ready on the first day of group work |
| Zhiyi Dong | zdong4@student.gsu.edu | Task 4C | 3 hours | Raspberry Pi Code | 9/11/18 | Please send everyone links and ask them to log in |
| Austin Nocero | anocero1@student.gsu.edu | Written Report | 3 hours | Github account/Youtube Link | 10/3/18 | Must be ready 5 hours before deadline |
| Rickey Clark | rclark39@student.gsu.edu | Task 4A | 3 hours | Responses from group members | 9/30/18 | Must be ready 5 hours before deadline |